IDEAVAULT

SOFTWARE REQUIREMENTS DOCUMENT

Capture ideas. Connect thinking. Turn plans into action.

| Document detail | Value |
| --- | --- |
| Version | 1.1 — Revised draft |
| Prepared for | Yuva Intern — Week 1 Task |
| Prepared by | Shreya Gupta |
| Document status | Revised draft for review; proposed targets are not yet measured |
| Project type | Hypothetical beginner-level software project |
| Revision date | 17 October 2026 |

Purpose: provide a clear, measurable blueprint for a personal idea-management application before development begins.

# Document Control

This document describes a proposed product. It does not claim that IdeaVault has been developed, deployed, or tested. All numerical targets below are proposed acceptance criteria and must be verified on the selected implementation and test device.

| Version | Date | Change summary |
| --- | --- | --- |
| 1.0 | 12 October 2026 | Initial project scope and requirements draft |
| 1.1 | 17 October 2026 | Added measurable performance and capacity targets, worked examples, detailed data relationships, risk triggers and contingency actions, and expanded acceptance tests |

# 1. Introduction

## 1.1 Purpose

IdeaVault is a lightweight personal idea bank for people who collect thoughts, project concepts, writing prompts, research questions, and possible solutions. This Software Requirements Document (SRD) defines intended users, scope, system behaviour, quality expectations, risks, data structure, and acceptance criteria.

## 1.2 Intended audience

Project owner and potential users.

A junior software developer or student project team.

A mentor or reviewer assessing the project scope and requirements.

## 1.3 Definitions

| Term | Definition |
| --- | --- |
| SRD | A structured description of what software should do and the quality it should provide. |
| Idea card | A saved item containing a title, description, tags, status, and optional next action. |
| Tag | A reusable keyword used to group related ideas. |
| MVP | Minimum Viable Product: the smallest release that provides the core intended value. |
| Acceptance test | A repeatable check used to decide whether a requirement has been met. |

# 2. Project Concept and Vision

## 2.1 Problem statement

People often capture ideas across notebooks, screenshots, messaging apps, and loose documents. This can make ideas difficult to find, connect, revisit, and develop into practical next steps. IdeaVault proposes one organised space to capture and manage ideas.

## 2.2 Product vision

Help users move from scattered thoughts to organised, actionable ideas through fast capture, flexible organisation, and simple progress tracking.

## 2.3 Objectives and measurable success criteria

| Objective | Proposed measure | Verification method |
| --- | --- | --- |
| Fast capture | At least 8 of 10 first-time test attempts save a title-only idea in 30 seconds or less. | Time 10 participants or 10 independent attempts from opening New Idea to successful save. |
| Easy retrieval | At least 9 of 10 search tasks return the intended matching idea within 2 seconds after search submission. | Use a fixed dataset of 1,000 ideas and 10 predefined keyword queries. |
| Useful organisation | All five supported statuses and tag/category/priority filters return the expected records in test cases. | Compare displayed IDs with expected test results. |
| Action orientation | A user can save a next-action note and optional target date; both remain after reopening. | Save, close, reopen, and compare field values. |
| Manageable first release | All Must requirements pass before release; no cloud, AI, payments, or social features are required. | Requirement-to-test checklist. |

# 3. Stakeholders and User Profiles

| User type | Needs | Typical use |
| --- | --- | --- |
| Student / learner | Save project ideas, study questions, and research topics. | Tag by subject and record a next step. |
| Writer / creator | Save prompts, titles, and content concepts. | Search, categorise, and revisit drafts. |
| Early-stage project planner | Organise potential projects and track progress. | Change status, add notes, and prioritise next actions. |
| Project owner / developer | Clear requirements and testable outcomes. | Use this SRD as the development blueprint. |

# 4. Scope Definition

## 4.1 Included in version 1

Create, view, edit, and delete idea cards.

Store a required title and optional description, tags, category, priority, status, next action, and target date.

Search titles and descriptions by keyword; filter by status, tag/category, and priority.

Use statuses: Inbox, Exploring, In Progress, On Hold, and Completed.

Mark favourites; display total ideas and counts by status.

Persist data locally on the same device, with clear empty states, validation, and delete confirmation.

## 4.2 Excluded from version 1

AI-generated ideas, summaries, or recommendations.

Shared workspaces, public profiles, social feeds, likes, and comments.

Cloud synchronisation, multi-device accounts, and team collaboration.

File attachments, audio recording, and screenshot importing.

Payments, subscriptions, advertisements, and marketplace features.

Guaranteed originality checking or legal/copyright verification.

## 4.3 Assumptions and dependencies

The first release is a single-user prototype for a modern phone-sized screen or browser.

Core functions should work without network access.

Local storage is available on the selected platform.

Technology and final UI design will be chosen after requirements review.

The capacity and timing limits in Section 7 are targets to validate, not claims about an existing implementation.

# 5. User Stories and Primary Workflow

As a user, I want to save an idea quickly so I can capture a thought before I forget it.

As a user, I want to add tags so I can group related ideas.

As a user, I want to search saved ideas so I can find an older thought.

As a user, I want to record a next action so an idea can become a project.

As a user, I want to change an idea's status so I can see which ideas are active or complete.

As a user, I want to edit or delete an idea so my collection remains accurate.

## 5.1 High-level workflow

Open IdeaVault and view the dashboard and idea list.

Choose New Idea and enter a title plus any optional fields.

Save; the system validates the title and stores the idea.

Search, filter, or open an idea to review or edit it.

Change status or favourite state; the list and dashboard update.

Choose Delete, review the confirmation, and confirm before removal.

## 5.2 Worked example: one idea from capture to completion

| Step | Example action | Expected stored/displayed result |
| --- | --- | --- |
| 1. Create | Title: “Build a water-saving school garden”; tag: Environment; priority: High; status: Inbox. | A new record is created with a unique ID and created/updated timestamps. |
| 2. Search | Search keyword: “water-saving”. | The record appears because the keyword is in its title. |
| 3. Plan | Next action: “List three low-water plants”; target date: 2026-11-05. | The next action and date appear in the details view after saving. |
| 4. Progress | Change status from Inbox to In Progress. | The record shows In Progress; dashboard counts are recalculated. |
| 5. Complete | Change status to Completed. | The completed count increases by one and the record remains searchable. |

This is an illustrative example for requirements and testing. It is not evidence of a working application.

# 6. Functional Requirements

Priority: Must = required for the first release; Should = useful but may be deferred if time is limited.

| ID | Feature | Requirement | Priority |
| --- | --- | --- | --- |
| FR-01 | Create idea | The system shall create an idea with a non-empty title and optional description, tags, category, priority, status, next action, and target date. | Must |
| FR-02 | Validate title | The system shall reject a blank or whitespace-only title and display a clear message. | Must |
| FR-03 | View list | The system shall show saved ideas with title, status, priority, and available tags. | Must |
| FR-04 | View details | The system shall show the full description and metadata for a selected idea. | Must |
| FR-05 | Edit idea | The system shall update the selected record without changing another record. | Must |
| FR-06 | Delete idea | The system shall request confirmation before deletion. | Must |
| FR-07 | Search | The system shall search idea titles and descriptions using a text keyword. | Must |
| FR-08 | Filter | The system shall filter ideas by status, tag/category, and priority. | Should |
| FR-09 | Manage tags | The system shall allow tags to be added to an idea and reused. | Should |
| FR-10 | Manage status | The system shall support Inbox, Exploring, In Progress, On Hold, and Completed. | Must |
| FR-11 | Next action | The system shall store an optional next-action note and target date. | Should |
| FR-12 | Favourite | The system shall allow a user to mark or unmark an idea as a favourite. | Should |
| FR-13 | Dashboard | The system shall show total idea count and counts by status. | Should |
| FR-14 | Local persistence | The system shall retain saved ideas after normal closure and reopening on the same device. | Must |
| FR-15 | Empty state | When no ideas exist, the system shall explain that the collection is empty and offer a New Idea action. | Must |
| FR-16 | Sort | The system should sort ideas by recently updated and priority. | Should |

# 7. Non-Functional Requirements and Scalability Boundary

| ID | Quality | Proposed measurable requirement / test boundary |
| --- | --- | --- |
| NFR-01 | Usability | In a 10-task pilot, at least 8 tasks should be completed without assistance; title-only capture should take ≤30 seconds in at least 8 of 10 attempts. |
| NFR-02 | Performance | On a documented mid-range Android device or current supported browser, with 1,000 seeded ideas, opening the list and returning keyword-search results should each take ≤2.0 seconds in at least 9 of 10 runs. Measure from user action to visible results; record device, browser, and dataset. |
| NFR-03 | Reliability | After 20 save/edit/reopen cycles, all saved test records and their fields must remain correct. Any storage failure must display an error rather than a false success. |
| NFR-04 | Privacy | Version 1 shall store idea content locally and shall not transmit it to external services. Verify by reviewing network activity during create, search, edit, and reopen flows. |
| NFR-05 | Security | Saved content shall not be exposed through public URLs. Inputs shall be displayed as text rather than executed as markup. If accounts or sync are added later, access control and secure transport require separate design and testing. |
| NFR-06 | Accessibility | All controls must have meaningful labels; text and controls must remain readable at a narrow 320 CSS-pixel viewport; status must not be communicated by colour alone. |
| NFR-07 | Compatibility | Test the selected primary platform and one smaller viewport. Record browser/device version and any unsupported combinations. |
| NFR-08 | Maintainability | Each functional requirement shall have a stable ID and at least one linked test; core create, search, edit, and delete behaviour should be testable independently. |
| NFR-09 | Data integrity | Every idea must have a unique ID. Editing one ID must not modify another. Updated timestamp must change after a successful edit. |
| NFR-10 | Scalability boundary | Version 1 is a single-user, local-only prototype. The initial acceptance dataset is 1,000 ideas, each with a title up to 120 characters, description up to 5,000 characters, and up to 10 tags. The app should meet NFR-02 at this size. 5,000 ideas is a stretch test, not a release guarantee; record timing and any failure. Multi-user use, cloud sync, concurrent edits, and enterprise-scale storage are out of scope. |

## 7.1 Performance test example

Seed a test collection of 1,000 records, including 100 records containing the keyword “garden” in either title or description. Run the same search 10 times after the dataset is loaded. Pass if each run returns the correct matching set and at least 9 of 10 runs display results within 2.0 seconds. Record all 10 times, device/browser details, and the number of matching records. These figures are proposed test conditions, not measured results.

## 7.2 Capacity boundary and future scaling

Release target: one local user and 1,000 idea records on one supported device.

Stretch test: 5,000 records; document search latency, list rendering, and any storage errors. Passing is informative, not mandatory for MVP unless the reviewer approves it.

If a future version needs multiple users, synchronisation, or substantially larger collections, reassess storage, indexing, authentication, backups, conflict resolution, and privacy before expanding scope.

# 8. Conceptual Data Model

## 8.1 Idea entity

| Field | Suggested type / constraint | Required? | Purpose / rule |
| --- | --- | --- | --- |
| idea_id | UUID or platform-generated unique string | Yes | Primary identifier; never reused for another idea. |
| title | Text, 1–120 characters after trimming | Yes | Searchable title; whitespace-only values rejected. |
| description | Text, 0–5,000 characters | No | Optional explanation; treated as plain text. |
| category | Text, up to 40 characters | No | Broad topic such as Study, Writing, Research, or Project. |
| priority | Enum: Low, Medium, High | Default Medium | Supports prioritisation. |
| status | Enum: Inbox, Exploring, In Progress, On Hold, Completed | Default Inbox | Exactly one current status per idea. |
| next_action | Text, up to 300 characters | No | Optional practical next step. |
| target_date | Date in YYYY-MM-DD format | No | Informational date; does not imply a notification. |
| is_favourite | Boolean | Default false | Quick-access marker. |
| created_at | Date-time with timezone or consistent local convention | Yes | Set at initial creation and then retained. |
| updated_at | Date-time with same convention | Yes | Set at creation and refreshed after a successful edit. |

## 8.2 Tag relationship

A tag may be attached to many ideas, and one idea may have multiple tags. This is a many-to-many relationship. A relational implementation can use Idea, Tag, and IdeaTag tables; a simple local prototype may store a de-duplicated list of tag strings inside each idea, provided it applies the same validation rules.

| Entity / relation | Fields | Integrity rule |
| --- | --- | --- |
| Tag | tag_id (unique), name (required; 1–30 characters) | Normalise surrounding whitespace; avoid duplicate tag names after case-insensitive comparison. |
| IdeaTag (if relational) | idea_id, tag_id | Both IDs must refer to existing records; the pair must be unique. |
| Delete behaviour | Remove an idea and its IdeaTag links | Deleting an idea must not delete a reusable Tag that is still attached to other ideas. |

## 8.3 Example record (illustrative)

| Field | Example value |
| --- | --- |
| idea_id | idea-0001 (illustrative; production ID should be generated uniquely) |
| title | Build a water-saving school garden |
| description | Explore a small garden using low-water plants. |
| tags | Environment; School |
| category | Project |
| priority / status | High / In Progress |
| next_action | List three low-water plants |
| target_date | 2026-11-05 |
| is_favourite | true |
| created_at / updated_at | Example timestamps set by the implementation |

## 8.4 Data validation and integrity rules

Trim title and tag whitespace before validation; reject a title that is empty after trimming.

Generate a unique ID on creation and use that ID—not the title—to identify records during edit/delete.

Update updated_at only after a successful change; preserve created_at.

Reject invalid status or priority values rather than silently storing arbitrary text.

When tags are stored separately, prevent duplicate IdeaTag pairs and check referenced IDs.

If local persistence fails, show an error and do not show a success state.

# 9. Constraints and Limitations

Development time and experience are limited to a junior-level project scope.

Local-only storage does not automatically synchronise ideas across devices.

Device loss or clearing app data may cause loss of locally stored ideas; export/backup is a possible future enhancement.

Search and filters operate only on information stored in the application.

Performance and capacity targets are proposed acceptance criteria and have not yet been measured.

The app organises ideas but does not guarantee originality, feasibility, or legal protectability.

# 10. Risks and Mitigation

| ID / risk | Likelihood / impact | Prevention and monitoring trigger | Contingency / response |
| --- | --- | --- | --- |
| R-01 Feature creep makes scope too large. | Medium / High | Use the Must/Should list. Trigger: any request for cloud, AI, collaboration, or attachments before MVP sign-off. | Defer the feature to a later version; require reviewer approval and a revised estimate before adding it. |
| R-02 Users cannot find saved ideas. | Medium / High | Test title/description search and tag filtering against a seeded dataset. Trigger: any incorrect result in a predefined search test. | Fix matching/normalisation logic; rerun all search and filter tests before release. |
| R-03 Local data is lost. | Medium / High | Run persistence tests after normal closure and restart. State the local-only limitation clearly. Trigger: any saved record missing after a restart test. | Treat as a release-blocking defect; investigate storage lifecycle and consider export/backup as a separately scoped enhancement. |
| R-04 Too many optional fields slow capture. | Medium / Medium | Keep only title mandatory. Trigger: fewer than 8 of 10 capture attempts complete within 30 seconds. | Simplify the New Idea screen; move optional metadata to an edit/details screen. |
| R-05 Ambiguous requirements create inconsistent implementation. | Medium / High | Give each requirement an ID, acceptance test, and explicit defaults. Trigger: a developer/tester interprets a requirement differently or a test lacks an expected result. | Clarify the SRD, record the decision, update linked tests, and rerun impacted tests. |
| R-06 Sensitive information is saved unintentionally. | Low / High | Show a short privacy notice, collect no unnecessary personal data, and keep content local. Trigger: unexpected external network transmission or content appearing in a public location. | Stop release, investigate and remove the unintended transfer/exposure, document the issue, and retest privacy behaviour. |
| R-07 Search/list slows at larger collections. | Medium / Medium | Measure 1,000-record baseline and run a 5,000-record stretch test. Trigger: any baseline run exceeds 2 seconds often enough to fail NFR-02. | Profile search and rendering; consider indexing/pagination or a different local storage approach before raising the supported capacity. |
| R-08 A save appears successful but was not persisted. | Low / High | Verify data after save and restart; display success only after persistence reports success. Trigger: UI shows success while the record is missing or stale. | Treat as release-blocking; correct save/error handling and repeat save/edit/reopen tests. |

Risk ratings are initial qualitative estimates for planning, not measured probabilities. Review them after implementation and testing.

# 11. Acceptance Criteria and Test Cases

| Test ID | Scenario / setup | Steps | Pass condition |
| --- | --- | --- | --- |
| AT-01 | Create idea | Create a title-only idea and save. | One new record appears with a unique ID and default status/priority. |
| AT-02 | Blank title | Submit empty and whitespace-only titles. | Save is blocked and a clear validation message appears. |
| AT-03 | Edit isolation | Create two records; edit only the first by ID. | First record changes; second record remains unchanged. |
| AT-04 | Search | Seed 1,000 records, including 100 matches for “garden”; search the keyword. | Correct matching set is shown; at least 9/10 runs finish within 2.0 seconds. |
| AT-05 | Status filter | Create records across all five statuses; filter In Progress. | Only records with In Progress status are shown. |
| AT-06 | Status update | Change one idea from Inbox to Completed. | List/details show Completed and dashboard counts update consistently. |
| AT-07 | Delete confirmation | Select delete and cancel; then repeat and confirm. | Cancel preserves the record; confirm removes the selected record only. |
| AT-08 | Persistence | Save and edit records, close and reopen app 20 times. | All test records and field values remain correct. |
| AT-09 | Empty state | Open with no saved ideas. | Helpful empty-state text and a New Idea action appear. |
| AT-10 | Optional fields | Save an idea with only a valid title. | Save succeeds and defaults are applied. |
| AT-11 | Tag integrity | Attach two tags to one idea and reuse one tag on another. | Both ideas show correct tags; no duplicate link is created. |
| AT-12 | Input boundaries | Try title length 120 then 121; description 5,000 then 5,001 characters. | Maximum supported values are accepted; over-limit values are prevented or clearly rejected. |
| AT-13 | Privacy check | Perform create/search/edit while monitoring network activity. | Idea content is not transmitted to external services in version 1. |
| AT-14 | Small viewport | Use primary flows at 320 CSS-pixel viewport width. | No required control is inaccessible; text remains readable and controls are labelled. |

## 11.1 Release gate

All Must functional requirements pass their linked tests.

No known data-loss, wrong-record-edit, or unconfirmed-delete defect remains.

NFR-02 is tested with the documented device/browser and 1,000-record dataset.

Privacy behaviour and small-screen usability have been checked.

Any failed test is logged with steps, expected result, actual result, severity, and retest outcome.

# 12. Milestones and Estimated Effort

| Milestone | Estimate | Deliverable |
| --- | --- | --- |
| 1. Scope and requirements | 6 hours | Approved scope, requirements, targets, and risk register. |
| 2. Wireframes and data model | 4 hours | Dashboard, Idea List, Details, New/Edit screens, and data model. |
| 3. Core idea management | 8 hours | Create, view, edit, and delete flows. |
| 4. Search and organisation | 5 hours | Tags, statuses, search, filters, and favourites as prioritised. |
| 5. Dashboard and persistence | 4 hours | Status counts and local storage. |
| 6. Testing and documentation | 6 hours | Acceptance testing, defect fixes, and final walkthrough. |
| Total | 33 hours | Planning estimate; not a guarantee. |

The estimate remains aligned with a 30–35 hour beginner-level task. Performance, capacity, and risk checks are included within testing/documentation and may require adjustment if the chosen platform introduces extra work.

# 13. Proposed Screen Structure

| Screen | Main elements | Purpose |
| --- | --- | --- |
| Dashboard | Idea count, status summary, favourites, New Idea action | Quick overview and entry point. |
| Idea List | Search, filters, sorting, idea cards | Browse and locate saved ideas. |
| New / Edit Idea | Title, description, tags, category, priority, status, next action, target date | Capture and update an idea. |
| Idea Details | Full content, metadata, status controls, edit/delete actions | Review and manage a single idea. |

# 14. Research and Standards References

These public sources provide background for requirements engineering and application-security concepts. This student project is informed by general requirements-documentation practices; it does not claim formal certification or full compliance with a standard.

ISO/IEC/IEEE 29148:2018 — Systems and software engineering: Life cycle processes — Requirements engineering. Official overview: https://www.iso.org/standard/72089.html

ISO Online Browsing Platform — public preview and terminology: https://www.iso.org/obp/ui/

OWASP Application Security Verification Standard — application security verification concepts: https://owasp.org/www-project-application-security-verification-standard/

# 15. Open Questions for Review

Should version 1 include export-to-file backup, or remain local-only for the initial submission?

Should tags be free-form, selected from existing tags, or both?

Should the first prototype be a web app or Android app?

Should target dates remain informational, or should reminders be considered later?

Which device/browser will be the official performance-test environment?

Should the 5,000-idea stretch test become a formal requirement after the first prototype is measured?

# 16. Conclusion

IdeaVault is a beginner-level idea-management concept with a controlled MVP scope and explicit functional requirements. This revised SRD adds measurable performance and capacity boundaries, a worked example, field-level data constraints, tag relationships, concrete acceptance tests, and risk triggers with contingency actions. The next step is to review and approve the requirements, choose the implementation platform, and execute the tests. Numerical targets remain proposed until verified on a real prototype.